**RISK REGISTER**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Title:** | **3D Aboriginal Australian Education Center** | **Date Prepared:** | **6/1/2019** |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **[Risk ID](#Risk_ID" \o "Enter a unique risk identifier.)** | **[Risk Statement](#Risk_Statement" \o "Describe the risk event or condition. A risk statement is usually phrased as \“EVENT may occur, causing IMPACT\” or \“If CONDITION exists, EVENT may occur, leading to EFFECT.\”)** | **[Probability](#Probability" \o "Determine the likelihood of the event or condition occurring.)** | **[Impact](#Impact" \o "Describe the impact on one or more of the project objectives.)** | | | | **[Score](#Score" \o "If you are using numeric scoring, multiply the probability times the impact to determine the risk score. If you are using relative scoring then combine the two scores (such as high-low or medium-high).)** | **[Response](#Response" \o "Describe the planned response strategy to the risk or condition.)** |
|  |  |  | **Scope** | **Quality** | **Schedule** | **Cost** |  |  |
| *1* | *Sponsors fail to support project* | *4* | *2* | *4* | *4* | *4* | *14* | *Listen carefully to investors and timely feedback to investors* |
| *2* | *Unable to construct entire building* | *2* | *2* | *3* | *3* | *4* | *12* | *Ensure the integrity of the contract* |
| *3* | *Fail to meet saft regulation* | *3* | *3* | *4* | *5* | *2* | *14* | *Strict control of all equipment standards* |
| *4* | *Hazards to visitors as can cause accidents* | *2* | *2* | *4* | *2* | *3* | *11* | *strengthen the management of 3D equipment to promote the quality in culture center* |
| *5* | *Bad reputation due to bad publicity* | *2* | *2* | *3* | *2* | *2* | *9* | *improve the quality of service, and timely feedback to tourists* |
| *6* | *Delay regarding important decisions* | *3* | *3* | *2* | *5* | *5* | *15* | *The time limit must be determined at negotiation* |
| *7* | *Unable to finish building* | *3* | *2* | *4* | *5* | *5* | *16* |  |
| *8* | *Shortage of manpower or the workers were injured* | *3* | *2* | *3* | *4* | *3* | *12* | *Ensure workers work in a safe conditions* |
| *9* | *Unethical behaviour of work* | *2* | *3* | *5* | *3* | *4* | *15* | *Supervise the construction period* |
| *10* | *Instability of country will directly impact number of tourists* | *2* | *3* | *2* | *4* | *4* | *13* | *Increase marketing efforts to make up for the lack of customers* |